**Team Project : Weekly Journal**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work completed in hours last week   |  |  |  |  | | --- | --- | --- | --- | | Team Member | Hours | Team Member | Hours | | Oksana Aleksandrovica | 10 | Daniel Gallagher | 2 | | Eryk Gloginski | 3 | Oksana Aleksandrovica | 2 | | Daniel Gallagher | 9 | Donal Mc Ginty | 2 | | Donal McGinty | 15 | Eryk Gloginski | 1 | | |  |  | | --- | --- | | Week | **11** | |

Still in Progress

Evaluation of outstanding work from last week by team member

|  |
| --- |
| Saving the Bill to possibly a text file. – Daniel  A few Fixes and Bugs  Making sure the buttons have the same styling for each page because they are different in a few pages |

Additional Work completed

Description of additional work complete over that scheduled by team member

|  |
| --- |
| Password help button aswell as see the password u are entering – Daniel  Get the bill of the reservation – Daniel  Add images for rooms. - Oksana  Some more input validation. – Donal  Rate Page – Oksana  Restaurant menu - Oksana  Only display current extras and checkins - Donal  Customers can only add extra if they are checked in. - Donal  Drop down bar for extras with a certain price for each. Date when they want it. Should be in between when for their check and check out. – Donal  Change description for each room. - Eryk  Try and get the email working – Donal , Daniel  Updating extra table- Donal  Styling for staff hub – Oksana  Styling for each of the options in the staff hub – Oksana  Help out with things if people are stuck – Eyrk |

Problems encountered

Description of problems encountered and how these were overcome

|  |
| --- |
| Problem with the review table in the sql. |

Scheduled work for next week by member

|  |  |
| --- | --- |
| Team Member | DETAILS |
| Daniel Gallagher | Make the styling a bit more user firendly and start writing the final report. |
| Oksana Aleksandrovica | Start Writing the Final Report. |
| Eryk Gloginski | Start writing the Final Report. |
| Donal Mc Ginty | Fix the database and Start writing the Final Report |

Additional Comments

|  |
| --- |
|  |