**Team Project : Weekly Journal**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work completed in hours last week   |  |  |  |  | | --- | --- | --- | --- | | Team Member | Hours | Team Member | Hours | | Oksana Aleksandrovica | 2 | Daniel Gallagher | 1 | | Eryk Gloginski | 1 | Oksana Aleksandrovica | 2 | | Daniel Gallagher | 3 | Donal Mc Ginty | 0 | | Donal McGinty | 1 | Eryk Gloginski | 4 | | |  |  | | --- | --- | | Week | **2** | |

Still in Progress

Evaluation of outstanding work from last week by team member

|  |
| --- |
| Use Case Diagram.  Class Diagram.  Version Control Plan.  Some stuff to tidy up on the project specification document. |

Additional Work completed

Description of additional work complete over that scheduled by team member

|  |
| --- |
| Benefits to the business on Project Specification Document – Oksana & Daniel  External resoruces/inspirations on Project Specification Document – Daniel  A Draft Version Release Plan - Donal  Another Draft Version Release Plan - Daniel |

Problems encountered

Description of problems encountered and how these were overcome

|  |
| --- |
| Some people were missing from Fridays class. It was hard communicating with one team member. |

Scheduled work for next week by member

|  |  |
| --- | --- |
| Team Member | DETAILS |
| Daniel Gallagher | Finish Project Specification document. |
| Oksana Aleksandrovica | Doing a draft design for our website. |
| Eryk Gloginski | More ideas for serverside related tasks and complete SQL Database with potential to grow if needed. Potential test website to test the SQL Database and functions in PHP on xampp for future website connections. |
| Donal Mc Ginty | Helping Oksana with Draft Design. |

Additional Comments

|  |
| --- |
| We will get everyone to try and finish the Project Specification for this weekend as it is due next week. |