**Team Project : Weekly Journal**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work completed in hours last week   |  |  |  |  | | --- | --- | --- | --- | | Team Member | Hours | Team Member | Hours | | Oksana Aleksandrovica | 5 | Daniel Gallagher | 3 | | Eryk Gloginski | 3 | Oksana Aleksandrovica | 2 | | Daniel Gallagher | 3 | Donal Mc Ginty | 2 | | Donal McGinty | 3 | Eryk Gloginski | 2 | | |  |  | | --- | --- | | Week | **4** | |

Still in Progress

Evaluation of outstanding work from last week by team member

|  |
| --- |
| remove room available from room table, add phone number to customer, add credit card to customer  add credit card credit card expire date to customer, add credit card credit card 3 digit security code  make 2 final reservation pages one for the user and one for the customer.  2nd Page of the backend of displaying rooms.  Work on Final Reservation Page – Donal  Work on the Available Room Page – Daniel  Work on the Registration Form – Oksana |

Additional Work completed

Description of additional work complete over that scheduled by team member

|  |
| --- |
| Staff login works, customer login works but needs to be connected, customer/staff member names displayed at top of webpage. - Eryk  customer registration half works - Eryk  The backend of the 1st page is done and the functionality is working and I also done error checking for it aswell- Daniel |

Problems encountered

Description of problems encountered and how these were overcome

|  |
| --- |
| Little database things like some not needed columns and some missing ones for customer  Version release plan needed to be updated and remove some parts. |

Scheduled work for next week by member

|  |  |
| --- | --- |
| Team Member | DETAILS |
| Daniel Gallagher | Work on the Avaliable Room page like the backend code of it and the functionality of it. |
| Oksana Aleksandrovica | Working on the front end of the website and the css. |
| Eryk Gloginski | Helping with the functionality of the backend for the website. |
| Donal Mc Ginty | Work on the final Reservation Page like the backend code of it and the functionality of it. |

Additional Comments

|  |
| --- |
|  |