**Team Project : Weekly Journal**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work completed in hours last week   |  |  |  |  | | --- | --- | --- | --- | | Team Member | Hours | Team Member | Hours | | Oksana Aleksandrovica | 4 | Daniel Gallagher | 4 | | Eryk Gloginski | 4 | Oksana Aleksandrovica | 1 | | Daniel Gallagher | 4 | Donal Mc Ginty | 0 | | Donal McGinty | 3 | Eryk Gloginski | 3 | | |  |  | | --- | --- | | Week | **5** | |

Still in Progress

Evaluation of outstanding work from last week by team member

|  |
| --- |
| CRUD for rooms – Eryk  Front end and designing – Oksana |

Additional Work completed

Description of additional work complete over that scheduled by team member

|  |
| --- |
| Version 1 is complete – Eryk  Added 3 Pages for the user for reservations the user can set their check in and check out, be able to view rooms and reserve them and able to fill out a final reservation form where they enter their personal info to complete the reservation process – Daniel  Main pages design - Oksana  Helped with the code Aswell for 1 of the pages. - Donal |

Problems encountered

Description of problems encountered and how these were overcome

|  |
| --- |
| Problems adding the functionality to the webpage because of Erros with code and crashes. |

Scheduled work for next week by member

|  |  |
| --- | --- |
| Team Member | DETAILS |
| Daniel Gallagher | Customers should be able to make/view/cancel reservations. (Email customer details of reservation status). CRUD for Reservations. |
| Oksana Aleksandrovica | Receptionists should be able to add extra. |
| Eryk Gloginski | Work on CRUD for rooms. |
| Donal Mc Ginty | Receptionists should be able to check customers in and out. |

Additional Comments

|  |
| --- |
|  |