**Team Project : Weekly Journal**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work completed in hours last week   |  |  |  |  | | --- | --- | --- | --- | | Team Member | Hours | Team Member | Hours | | Oksana Aleksandrovica | 5 | Daniel Gallagher | 2 | | Eryk Gloginski | 5 | Oksana Aleksandrovica | 2 | | Daniel Gallagher | 5 | Donal Mc Ginty | 2 | | Donal McGinty | 2.5 | Eryk Gloginski | 1 | | |  |  | | --- | --- | | Week | **6** | |

Still in Progress

Evaluation of outstanding work from last week by team member

|  |
| --- |
| Submitting the information of the reservation from the SQL database - Daniel  Staff being able to check in customer and check out customer – Donal  Doing extras for rooms – Oksana  Finishing on the CRUD for Rooms – Eryk |

Additional Work completed

Description of additional work complete over that scheduled by team member

|  |
| --- |
| We took advise from last week and worked on it. Like making sure assigning work to everybody and making sure that everybody has something to do when they are done with their task to keep the momentum going. |

Problems encountered

Description of problems encountered and how these were overcome

|  |
| --- |
| Oksana was waiting on eryk to finish the CRUD for the rooms so she could add extras to the rooms but she worked on the rating of the hotel reservation website. |

Scheduled work for next week by member

|  |  |
| --- | --- |
| Team Member | DETAILS |
| Daniel Gallagher | Finishing the reservation booking system and CRUD for reservations |
| Oksana Aleksandrovica | Design for the secondary pages, adding extras for the room service |
| Eryk Gloginski | Finishing the CRUD for Rooms |
| Donal Mc Ginty | Finshing the functionality of letting the staff check in and out customers |

Additional Comments

|  |
| --- |
|  |