**Team Project : Weekly Journal**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work completed in hours last week   |  |  |  |  | | --- | --- | --- | --- | | Team Member | Hours | Team Member | Hours | | Oksana Aleksandrovica | 4 | Daniel Gallagher | 1 | | Eryk Gloginski | 2 | Oksana Aleksandrovica | 1 | | Daniel Gallagher | 4 | Donal Mc Ginty | 1 | | Donal McGinty | 2 | Eryk Gloginski | 1 | | |  |  | | --- | --- | | Week | **8** | |

Still in Progress

Evaluation of outstanding work from last week by team member

|  |
| --- |
| Adding extras for a reservation.  Input validation.  Customers being able to make reservations while logged in without creating a brand new account. |

Additional Work completed

Description of additional work complete over that scheduled by team member

|  |
| --- |
| Customers are being shown their current reservations. |

Problems encountered

Description of problems encountered and how these were overcome

|  |
| --- |
| Unable to send emails because google less secure apps is off by default and cannot be changed so we will add a dummy emailing thing. |

Scheduled work for next week by member

|  |  |
| --- | --- |
| Team Member | DETAILS |
| Daniel Gallagher | Continue working on Customers being able to make reservations while they are logged in. |
| Oksana Aleksandrovica | Help Eryk with adding an Extra to a Reservation in customer hub(needs to upload her completed part from last week). |
| Eryk Gloginski | Continue with adding an Extra to a Reservation through customer hub. |
| Donal Mc Ginty | Continue with input validation in all forms. |

Additional Comments

|  |
| --- |
|  |