**Team Project : Weekly Journal**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work completed in hours last week   |  |  |  |  | | --- | --- | --- | --- | | Team Member | Hours | Team Member | Hours | | Oksana Aleksandrovica | 4 | Daniel Gallagher | 3 | | Eryk Gloginski | 5 | Oksana Aleksandrovica | 3 | | Daniel Gallagher | 5 | Donal Mc Ginty | 3 | | Donal McGinty | 4 | Eryk Gloginski | 1 | | |  |  | | --- | --- | | Week | **9** | |

Still in Progress

Evaluation of outstanding work from last week by team member

|  |
| --- |
| Email customer the receipt to their email if we can get it working but if not they will see their reservations in the customer hub anyways. |

Additional Work completed

Description of additional work complete over that scheduled by team member

|  |
| --- |
| Made sure the customers can go to different pages while still being logged in. Aswell as adding a different way for customers to reserve a room and not having to fill out the reservation form that a user has to fill out when they make a reservation. I also styled the reservation form to make it more user friendly – Daniel  Made it so customers are able to request extras – Eryk  Made it so customers can view their reservation – Oksana  Fixed input validation on staff hub forms - Donal |

Problems encountered

Description of problems encountered and how these were overcome

|  |
| --- |
| We had a problem with customers requesting extras for a reservation where it put duplicates into the select box but this is fixed now – Eryk & Daniel. |

Scheduled work for next week by member

|  |  |
| --- | --- |
| Team Member | DETAILS |
| Daniel Gallagher | Input Validation & Security features & Adding Buttons instead of links to make it more user friendly. Make changes to customer hub table aswell. |
| Oksana Aleksandrovica | Working on the Rate Page. |
| Eryk Gloginski | Help with Security features & Styling. |
| Donal Mc Ginty | Input Validation & help with Security features. |

Additional Comments

|  |
| --- |
| Once everything is done for Version 3, (there is only a few things left), we can work on the final version.  Tidying up the files aswell and making folders instead of having like 30 unorganized files. |